Outsourcing Roadmap

White-Label Association Platform

Turning the Elektr-Âme website into a reusable template that any association can deploy by changing colours, name, and a selection of features.

# 0. Goal & guardrails

Objective. Refactor the existing React/TypeScript + PHP/MySQL codebase into a white-label platform. A new association site is created by copying one config file, editing values, and adding brand assets — with zero code edits.

Definition of done. A named test association (“Demo Assoc”) runs with a different name, colour scheme, logo, and a different subset of features, produced only by editing site.config.ts, brand assets, and locale files.

Hard constraints:

- No brand string, colour value, or URL may remain hardcoded in src/ or api/.

- Feature flags must gate the front-end and the back-end.

- No regression in existing Elektr-Âme functionality.

- Phase 1 security fixes are non-negotiable and come first.

# Phase 1 — Security & hygiene (before anything else)

This phase protects the existing live site and must ship before refactoring.

- Rotate the exposed production DB password (present in git history) and the reused admin password; update config.php on the server.

- Remove all debug/one-off scripts from repo and server (~40 files: find-files.php, check-files.php, move-images-to-public.php, fix-video-mismatch.php, generate-password-hash.php, setup-smtp-config.php, and similar run-once utilities).

- Add auth to every state-changing endpoint using the existing requireLoggedInAdmin() / require-admin-section.php guard.

- Fix file uploads: validate real content with finfo (not client MIME), keep random filenames, and disable PHP execution in upload directories via .htaccess.

- Lock down CORS: remove Access-Control-Allow-Origin: * from upload endpoints; use the allow-list in cors-headers.php everywhere.

- Scrub git history (BFG or git filter-repo) or start a clean template repo so no secret is inherited by future associations.

Deliverable: a security checklist with all items closed, plus the cleaned repo.

# Phase 2 — Repository restructure

- Reorganise api/ into api/endpoints/, api/lib/, api/classes/; remove migrations/debug from this folder.

- Consolidate the 76 SQL files into one schema of record plus sequential migrations (0001_init.sql, 0002_…). This makes standing up a new association's DB a one-command step.

- Move the 15 root status .md notes into /docs; remove .bak/.backup files.

- Enable TypeScript strictness incrementally: strictNullChecks, then noImplicitAny, then strict.

- Split the largest components (MemberPortal.tsx ~1,938 lines; MembersManager.tsx ~1,076) where it reduces risk for the parameterisation work.

Deliverable: reorganised tree, single migration path, a fresh DB provable from schema.sql + migrations alone.

# Phase 3 — Theming engine (“change of colours”)

- Create config/site.config.ts as the single source of truth (template provided).

- Add a ThemeProvider that writes theme.light/theme.dark HSL values and radius into CSS variables on :root and .dark at startup — shadcn/ui + Tailwind already read these, so recolouring is automatic.

- Remove the ~769 bespoke colour classes (neon-pink, electric-blue, deep-purple, blue-dark, …) from components; replace with semantic tokens (primary, accent, muted).

- Font family and logo become config values read by hero/header.

Deliverable: switching the theme block re-skins the whole site with no other change.

# Phase 4 — Identity & content extraction (“change of name”)

- Replace ~273 brand strings in src/ and ~235 in api/ with reads from config.

- Replace ~195 hardcoded elektr-ame.com URLs with siteConfig.domain.

- Generate index.html title/meta, manifest.json, and favicon references from config at build time.

- Interpolate the association name into locale strings ({{name}}) instead of baking it into copy.

Deliverable: grep for elektr / Âme in src and api returns zero results outside config and locale interpolation.

# Phase 5 — Feature toggles (“selection of features”)

- Add a useFeature(flag) hook and <Feature name="gallery">…</Feature> wrapper reading siteConfig.features.

- Gate routes (don't mount disabled routes), nav items (Header/Footer) and admin tabs (Admin.tsx) by flag.

- Add a PHP require_feature('gallery') guard at the top of every toggleable endpoint, reading site.config.php — disabled features return 403 server-side.

- Make membership tiers, payment gateway and legal entity data-driven from config.

- Ensure disabling a feature leaves no broken links and no dead nav; test each flag off in isolation.

Toggleable feature catalogue (initial):

Events · Artists · Gallery · Member Portal · Membership Payments · Sponsor/Donations · Newsletter · Email Automation · Open Call · Tax Receipts · (association-specific modules default off).

Deliverable: the Demo Assoc runs with a different subset of features than Elektr-Âme, set only in config.

# Phase 6 — Provisioning & docs

- Configure the repo as a GitHub Template Repository, plus a create-association script (or documented steps) that scaffolds site.config.ts, a public/brand/ folder, and a fresh database.

- Launch guide + per-tenant deployment checklist.

- Document the per-tenant provisioning steps and the (already decided) copy-per-association model.

- Quality gates: tests for critical flows (auth, payment webhook, membership signup), a build/lint CI, and route-level code splitting to cut the ~1.2 MB bundle.

# Deployment & repository model (DECIDED: copy-per-association)

One new, separate template repo; each association is a copy with its own repo, hosting account and database. No shared runtime between associations.

| Model | How | Status |
| --- | --- | --- |
| Copy-per-association | New template repo, made a GitHub Template Repository. Each association = “Use this template” → its own repo, one DB, one hosting account. | CHOSEN. Low risk, fits OVH setup and the config-file model. |
| Multi-tenant single deploy | One deployment serves many associations, tenant chosen by domain; config + data keyed by tenant. | Later option only. Code should not preclude it, but out of scope now. |

Repo setup (not a branch of Elektr-Âme):

- Seed a fresh repo from the Elektr-Âme codebase with git history stripped, only after Phase 1 cleanup, so commit #1 carries no secret and no brand strings.

- Enable the “Template repository” setting so each new association is created via “Use this template” with clean history.

- Per association: create from template → edit site.config.ts → add brand assets → provision DB from schema.sql + migrations → deploy.

# Suggested sequencing & rough effort

Indicative for one experienced full-stack contractor. Get firm quotes.

| Phase | Work | Rough size |
| --- | --- | --- |
| 1 | Security & hygiene | ~1 week |
| 2 | Repo restructure + migrations | ~1–2 weeks |
| 3 | Theming engine | ~1 week |
| 4 | Identity/content extraction | ~1 week |
| 5 | Feature toggles (front + back) | ~1–2 weeks |
| 6 | Provisioning, tests, CI, docs | ~1 week |

Phases 1–2 are prerequisites. 3, 4, 5 can partly overlap. Ask contractors to quote per phase, with Phase 1 as a fixed-price gate.

# How to verify each phase (acceptance tests)

- Theming: change theme.primary → whole site recolours, no component edits.

- Naming: grep -ri "elektr" src api → only config/locale interpolation.

- Features: set gallery:false → no gallery route, nav, admin tab; /api/galleries-list.php returns 403; no dead links or console errors.

- Provisioning: create “Demo Assoc” with different name, colours, logo and feature set using only config + brand assets.

- Security: the Phase 1 checklist is fully closed and re-audited.